## Slide 1: Virtual Assistant for Hazardous Road Recognition
Administración de la configuración del software
Dr. Zatarain Durán Omar Ali
Rodrigo Reséndiz Ávila

## Slide 2: Description
The system alerts the driver in real-time. It does this if the driver is traveling on a road with irregular features that could be potentially dangerous. The system will be integrated into all vehicles and will have control centers on each road that is traveled.

## Slide 3: Modules
Data acquisition
Data processing
Alert Generation
Monitoring and Maintenance
Administration interface
Vehicle integration
Notification to Ahutorities and Emergency Services
Historial Data Analysis and report generation

## Slide 4: Initial Budget
This project count with a Budget of $25000 per month.
The proyect initial take only $18000 per month, For 24 month .
Cost initial is 18000 x 24 = $432000
Budget 25000 x 24 = $600000
Notes: I think that if i have one millón dollar. I dont spend all.

## Slide 5: New modules
Criminal data base
User Interface
Security and Access control
Search and query engine
Integration with criminal history database
Criminal Behavior Recording Module

## Slide 6: Configuration item
The client requests a change to incorporate criminal behavior history on the road; this includes the
following:
Hit and run cases by road, GPS location, year, daytime.
Shootings between gangs and solo shooters
Murders and mass murders.
Kidnapping
The system is expected to be connected to a criminal records database to accomplish the criteria
above.

## Slide 7
Criminal History Database
Type: Relational database
Database Management System: (e.g., MySQL, PostgreSQL, Oracle)
Integration with Criminal History Database
Search and Query Engine
Security and Access Control
Security specifications to protect confidential information.
Platform: Web or desktop application
User-friendly UI design for end-users.
Data search and visualization features.
User authentication and role management.
Audit logs of changes and accesses
Protection against cybersecurity threats and attacks.
Advanced search functionality to query the database.
Filters by crime type, location, date, etc
Report generation and result visualization.
Secure and encrypted connection to the database.
Queries to the database to check criminal histories.
Database updates with new criminal behavior cases.
User Interface (UI)

## Slide 8
Criminal Behavior Recording Module
Data capture for criminal behavior cases.
Recording of gang shootouts and lone shooter incidents.
Notifications and Alerts
Documentation and Manuals
Testing and Validation
Input fields for hit-and-run incidents, GPS location, year, and day.
Recording of homicides and mass killings.
Recording of kidnappings
Notification system for alerts on new cases or relevant histories.
Customizable alert configuration.
Technical documentation and user manuals to ensure effective system use.
Comprehensive testing plan to ensure accuracy and reliability of results.
Integration testing with the criminal history database.

## Slide 9: Cost
For the mentioned changes, it is necessary to hire additional personnel, such as 3 developers distributed as follows: 2 for the database and interface, and 1 for security and testing.
Additionally, an intern is needed for the documentation and manuals part, who will work in conjunction with the first 2 developers for the notifications and alerts section.
Likewise, as it is an extension of the mentioned project, a 60-day extension for delivery is required after final testing.

## Slide 10: Cost
60 days
3 developers x $2000 = $6000
1 intern x $571,42$ = $571,42
Total = $6571,42
Represent a 26,28% from Budget.

## Slide 11: New change request #2
The client requests to include an alarm sent to the police when the user encounters a risky situation while on the street.

## Slide 12: New Modules
Risk alert
Police dispatch center
Incident database

## Slide 13: Affected modules
  Criminal Behavior Recording Module
  Integration with the Criminal History Database
  Search and Query Engine
  Notifications and Alerts
  Security and Access Contro
  Documentation and Manuals
  Additional Personnel

## Slide 14: Cost
This CR need 1 developer and 1 Police dispatch center
60 days to implementation.
1 developer $2000
Police center $5000*
Total = $7000
Represent 28% from Budget.
*Police center count with 10 persons that be normal employect

## Slide 15: New change request #3
The client requested that the cell phone camera and microphone be activated, recorded, and uploaded to the cloud when in a risky situation.

## Slide 16: New modules
Recording and Cloud Upload Module
Cloud Server

## Slide 17: Affected modules
Risk Alert Module
Security and Access Control
Documentation and Manuals
Additional Personne

## Slide 18: Cost
This CR need 1 developer and services at cloud, and 60 day to implementation.
Developer = 2000
Services at cloud = 1000
Total = 3000
Represent 12% from Budget

## Slide 19: New change request #4
Due to government regulation, the system should transmit all the information encrypted.

## Slide 20: New Modules
Data Encryption
Communications Security
Key Management

## Slide 21: Affected modules
Security and Access Control
Integration with the Criminal History Database
Notifications and Alerts
Documentation and Manuals

## Slide 22: Cost
This CR need 1 develop. 120 days to implementation
Total 4000
Represent 8% from budget